SOFTWARE REQUIREMENTS SPECIFICATION

GoCart

Single-Brand E-commerce Platform

| Document information | Value |
| --- | --- |
| Project | GoCart |
| Version | 1.0 |
| Date | 21 July 2026 |
| Prepared from | Repository source code, data schema, UI flows and README |
| Purpose | Define scope, production requirements, acceptance criteria and release baseline |
| Status | Draft for Product Owner and engineering review |

Important: this document distinguishes capabilities currently present in the repository from requirements needed for a production-ready release. “Implemented” means evidenced in the source code; “Required” means a release obligation.

# Document Control

| Version | Date | Change summary | Approval |
| --- | --- | --- | --- |
| 1.0 | 21 July 2026 | Initial detailed repository-based SRS | Pending Product Owner review |

# Table of Contents

1. Introduction

2. Product Scope and Current-State Assessment

3. Stakeholders and User Roles

4. Product Overview and Architecture

5. Functional Requirements

6. Data Requirements and Business Rules

7. Interface and API Requirements

8. Non-Functional Requirements

9. Security and Privacy Requirements

10. Acceptance Criteria

11. Delivery Plan, Risks and Open Decisions

Appendix A. Traceability

# 1. Introduction

## 1.1 Purpose

GoCart is a mobile-first, single-brand e-commerce web application. It enables customers to discover products, manage a cart, choose an address and payment method, place orders, track orders and review eligible purchases. It enables administrators to operate the catalogue, inventory, orders, coupons and business analytics. This SRS is the shared baseline for product, engineering, QA, operations and release approval.

## 1.2 In Scope

Customer storefront: home, product discovery, search, product detail, cart, address, checkout, order history and reviews.

Administration: secure access, dashboard metrics, catalogue/inventory, order workflow and coupon management.

Platform foundation: MySQL/Prisma persistence, secure sessions, server-side validation/calculation, auditability and SEO basics.

## 1.3 Out of Scope

Multi-vendor marketplace, vendor onboarding, commission or payout flows.

Native mobile applications; the deliverable is a responsive web application.

International tax engine, multi-currency settlement and advanced warehouse management integrations.

## 1.4 Definitions

| Term | Definition |
| --- | --- |
| Customer | A user who browses and purchases products. |
| Administrator | A privileged user who operates the platform. |
| SKU | Unique stock-keeping identifier for a product. |
| COD | Cash on Delivery. |
| Order snapshot | Name, unit price and quantity retained at the time an order is placed. |
| SRS | Software Requirements Specification. |

# 2. Product Scope and Current-State Assessment

The repository combines a usable UI prototype with a production-oriented Prisma data model and initial admin/security functionality. The following status must be used when planning delivery: Implemented = active source-code capability; Partial = UI or schema exists but not end-to-end; Required = must be completed before production launch.

| Capability | Status | Repository observation | Required production action |
| --- | --- | --- | --- |
| Home/navigation/responsive UI | Implemented | Public pages and reusable components exist. | Connect content and destination links to managed data. |
| Catalogue/search/product detail | Partial | Redux dummy product data; name search. | Database APIs, filtering, pagination and published-only visibility. |
| Cart | Partial | Client-side Redux state. | Persistent customer cart; stock and price validation. |
| Checkout/orders | Partial | Address and checkout UI; no order transaction. | Authenticated checkout, payment validation and atomic order creation. |
| Reviews/order history | Partial | Dummy UI data. | Ownership APIs, review persistence and moderation. |
| Admin dashboard | Implemented / Partial | Protected page and real Prisma metrics API. | Full error handling, operations and audit integration. |
| Coupon administration | Partial | Dummy list and unfinished handlers. | CRUD API, checkout validation and redemption logic. |
| Authentication | Partial | Signed session helper and admin guard. | Customer registration, login/logout, reset and revocation. |
| Data schema | Implemented | Normalized MySQL Prisma schema. | Migrations, seed data, indexes and backup operations. |

# 3. Stakeholders and User Roles

| Role | Responsibilities and required access |
| --- | --- |
| Visitor | Browse and search published products. |
| Customer | Manage own cart/addresses/orders and submit eligible reviews. |
| Administrator | Operate dashboard, catalogue, inventory, coupons and order lifecycle. |
| Product Owner | Own business rules, pricing/delivery policies and acceptance sign-off. |
| Operations team | Confirm, pack, ship and resolve delivery exceptions. |
| Developer and QA | Build, validate, test and release against this SRS. |
| System administrator | Manage secrets, hosting, backups, monitoring and incident response. |

## 3.1 Access Control Matrix

| Action | Visitor | Customer | Admin |
| --- | --- | --- | --- |
| Browse/search published products | Yes | Yes | Yes |
| Manage own cart | Local only | Yes | Support only if policy allows |
| Place an order | No | Yes | Manual order only if enabled |
| View own orders/addresses | No | Yes | No by default |
| Submit review | No | Eligible delivered purchase | Moderate only |
| Dashboard/catalogue/coupon operations | No | No | Yes |

# 4. Product Overview and Architecture

| Layer | Technology / responsibility |
| --- | --- |
| Presentation | Next.js 15 App Router, React 19, Tailwind CSS, responsive components. |
| Client state | Redux Toolkit for transient UI state; the server remains authoritative. |
| Application/API | Next.js route handlers, validation and authorization checks. |
| Authentication | jose-signed token held in an HTTP-only, SameSite cookie; role validated server-side. |
| Data | MySQL accessed through Prisma ORM. |
| Media (required) | Approved image provider such as Cloudinary for production uploads. |
| Operations (required) | Structured logging, health monitoring, error tracking and managed backups. |

## 4.1 Primary Customer Journey

A visitor opens the home page, browses products or searches by a keyword.

The user opens product detail, reviews images/pricing/description/reviews and adds a product to the cart.

An authenticated customer selects or creates a delivery address, selects a supported payment method and applies a valid coupon.

The server validates identity, product status, inventory, authoritative pricing, coupon, delivery charge and payment selection in one transaction, then creates the order and item snapshots.

Operations updates valid order statuses; the customer sees their own updated order history.

After delivery, an eligible customer may submit one review per product.

# 5. Functional Requirements

## 5.1 Authentication and Session Management

| ID | Requirement | Priority | Acceptance summary |
| --- | --- | --- | --- |
| FR-AUTH-01 | The system shall allow customer registration using a unique approved contact identity and a securely hashed password. | Must | Duplicate identity is rejected; plaintext passwords are never stored. |
| FR-AUTH-02 | The system shall support login, logout and invalid/expired-session handling. | Must | Valid login yields secure session; logout prevents reuse. |
| FR-AUTH-03 | Admin pages and APIs shall enforce ADMIN authorization on the server. | Must | Non-admin receives redirect/401 and no protected data. |
| FR-AUTH-04 | The system shall enforce active/inactive account state. | Must | Inactive users cannot authenticate or place orders. |

## 5.2 Catalogue and Discovery

| ID | Requirement | Priority | Acceptance summary |
| --- | --- | --- | --- |
| FR-CAT-01 | Storefront shall list only PUBLISHED products subject to availability policy. | Must | Draft and hidden products never appear publicly. |
| FR-CAT-02 | Customer shall search by product name; production shall support category, price and availability filters. | Should | Case-insensitive keyword search returns relevant published products. |
| FR-CAT-03 | Product detail shall show name, images, price/sale price, description, category, stock state, specifications and visible reviews. | Must | Optional data absence is handled gracefully. |
| FR-CAT-04 | Admin shall create, update, publish, hide and mark products out of stock. | Must | Unique SKU/slug validation and storefront reflection. |
| FR-CAT-05 | Admin shall manage categories, brands, tags and ordered product images. | Should | Featured image/position persists. |

## 5.3 Cart, Address, Checkout and Payment

| ID | Requirement | Priority | Acceptance summary |
| --- | --- | --- | --- |
| FR-ORD-01 | Customer shall add, decrement, remove and clear cart items; quantity is a positive integer. | Must | Badge and line totals update correctly. |
| FR-ORD-02 | Authenticated customer cart shall persist server-side and merge safely after login. | Should | Cart survives refresh and new session. |
| FR-ORD-03 | Customer shall create, update, select and set a default delivery address. | Must | Recipient, phone, full address and area are required. |
| FR-ORD-04 | Checkout shall support COD, bKash and Nagad unless configuration expands supported methods. | Must | Unsupported payment selection cannot create an order. |
| FR-ORD-05 | Server shall calculate subtotal, discount, delivery and total. Client values are display-only. | Must | Tampered client totals cannot affect an order. |
| FR-ORD-06 | Order placement shall atomically reserve/decrement stock, create order/items/history and update coupon use. | Must | Failure rolls back every related write. |
| FR-ORD-07 | Customer shall view only their own order list and details. | Must | Other-customer order access is denied. |

## 5.4 Coupons, Operations and Reviews

| ID | Requirement | Priority | Acceptance summary |
| --- | --- | --- | --- |
| FR-OPS-01 | Admin shall create, edit, activate/deactivate and delete coupons with type, amount, validity and usage limit. | Must | Invalid, expired, inactive or fully-used coupon is rejected. |
| FR-OPS-02 | System shall support FIXED and PERCENTAGE discounts and prevent a negative order total. | Must | Discount is bounded by validated policy. |
| FR-OPS-03 | Authorized operations users shall update order status and record history note/time. | Must | Every update is auditable. |
| FR-OPS-04 | Valid lifecycle is PENDING → CONFIRMED → PACKED → SHIPPED → DELIVERED; cancellation/return requires policy validation. | Must | Invalid transition is rejected. |
| FR-REV-01 | Eligible customer shall submit at most one 1–5 review per product. | Should | Duplicate is prevented and optional comment persists. |
| FR-REV-02 | Admin shall hide/show reviews without deleting history. | Should | Hidden review is not public. |

## 5.5 Administration, Settings and Notifications

| ID | Requirement | Priority | Acceptance summary |
| --- | --- | --- | --- |
| FR-ADM-01 | Dashboard shall show today sales/orders, monthly delivered revenue, pending/delivered/cancelled totals, low stock and top-selling products. | Must | Metrics are DB-derived and admin-protected. |
| FR-ADM-02 | Dashboard shall expose recent customers only to administrators. | Must | Unauthenticated/non-admin API returns 401. |
| FR-ADM-03 | Admin shall manage site settings, banners and homepage sections. | Should | Only active, in-window banners appear publicly. |
| FR-ADM-04 | System shall create relevant customer/admin notifications with read state. | Should | Notification ownership and read status persist. |
| FR-ADM-05 | System shall log privileged/material actions. | Must | Actor, action, entity, timestamp and safe metadata are recorded. |

# 6. Data Requirements and Business Rules

## 6.1 Core Entities

| Entity | Key fields and relationship |
| --- | --- |
| User | Role, name, unique email/phone, password hash, active state; owns addresses/cart/orders/reviews. |
| Category / Brand / Tag | Product classification, including category active/featured state. |
| Product | Unique slug/SKU/barcode, pricing, stock, status, images/specification/tags. |
| Cart / CartItem | One cart per user; unique cart-product combination; item quantity. |
| Address | Customer delivery data; optional default; order reference. |
| Order / Item / History | Financial snapshot, payment method, address link, immutable item name/unit price and status history. |
| Coupon | Unique code, type/amount, schedule, usage counter/limit and active state. |
| Review / Wishlist | One review per user-product; composite wishlist identity. |
| Banner / Setting / HomepageSection | Storefront configuration. |
| Session / ActivityLog / Notification | Security/session, audit and communication records. |

## 6.2 Validation and Financial Rules

Product name, slug, SKU, category, price and stock are required. Price and stock must be non-negative; sale price must be non-negative and normally no greater than regular price.

Cart quantity must be an integer ≥ 1 and may not exceed available inventory or configured limits.

Address requires recipient name, valid phone, full address and area. There may be only one default address per customer.

Coupon codes are normalized; amount > 0; startsAt must not exceed expiresAt; use cannot exceed a limit.

Order total = subtotal - discountAmount + deliveryCharge. Authoritative money is decimal(12,2), never client-side floating point.

Order items retain productName and unitPrice at order placement; later product changes must not change history.

Review rating is integer 1–5 and the schema enforces one review per user/product; policy may also require a delivered order.

## 6.3 Inventory and Status Rules

| Rule | Required behavior |
| --- | --- |
| Public visibility | PUBLISHED is public; DRAFT/HIDDEN are not; OUT_OF_STOCK cannot be purchased. |
| Checkout stock | Recheck every item inside the database transaction. |
| Cancellation | If eligible cancellation restores inventory, do so once only and log it. |
| Return | Return/stock-restoration policy requires Product Owner approval before launch. |
| Coupon redemption | Increment use only after successful qualifying order commit; cancellation/refund reversal must be explicit. |
| Payment | COD creates payment obligation; bKash/Nagad paid status requires provider reference/signature verification. |

# 7. Interface and API Requirements

## 7.1 User Interface Requirements

The customer experience shall be mobile-first and responsive from 320 px upward, with accessible desktop/mobile navigation.

Controls shall show clear loading, success and error states. Field-level validation messages shall be understandable and adjacent to the field.

Currency symbol shall be configuration-driven. The current repository has inconsistent $/৳ fallbacks, which must be standardized before launch.

Images require meaningful alt text; controls need accessible names, keyboard operation and a visible focus state.

## 7.2 Minimum API Surface

| Area | Minimum endpoint behavior |
| --- | --- |
| Authentication | Register/login/logout/current-session with rate limiting and validation. |
| Public catalogue | List products with bounded query/filter/page; product detail by slug/id; only public fields. |
| Cart | Get/add/update/delete own cart items with ownership checks. |
| Address | Get/create/update/delete own addresses and set default. |
| Checkout/orders | Place checkout order; list/detail own orders. |
| Reviews | Create eligible review; list visible product reviews. |
| Admin | Protected CRUD for catalogue/coupons/banners, order status and dashboard metrics. |
| Operations | Health/readiness endpoint without secrets, structured errors and correlation ID. |

## 7.3 API Contract Rules

Use JSON and appropriate statuses: 200/201, 400 validation, 401 authentication, 403 authorization, 404 not found, 409 conflict/stock, 429 rate limit and 500 unexpected error.

Validate every external input with Zod (or equivalent) on the server. Never trust Redux state, query parameters or client-calculated money.

List APIs require bounded pagination, deterministic sorting and a maximum page size. Never serialize passwordHash, tokenHash or session token.

Payment/webhook processing requires provider signature validation and idempotency keyed by provider transaction/reference.

# 8. Non-Functional Requirements

| ID | Category | Requirement / target |
| --- | --- | --- |
| NFR-01 | Performance | Public-page P75 LCP ≤ 2.5 seconds on representative mobile network; API P95 ≤ 500 ms excluding external provider latency. |
| NFR-02 | Availability | Target ≥ 99.5% monthly availability excluding scheduled maintenance; backups and recovery plan required. |
| NFR-03 | Scalability | Use indexes/pagination; do not fetch unbounded product/order lists; keep app instances stateless where practical. |
| NFR-04 | Reliability | Checkout must be transactional and idempotent; retries must not create duplicate orders/charges. |
| NFR-05 | Accessibility | Target WCAG 2.1 AA for core customer/admin flows. |
| NFR-06 | Compatibility | Latest two Chrome, Edge, Firefox and Safari versions; responsive from 320 px. |
| NFR-07 | Maintainability | Build/lint checks, shared validation/types, migrations and documented environment variables. |
| NFR-08 | Observability | Structured logs and alerts for checkout failure, 5xx spikes, database connectivity and low stock. |
| NFR-09 | Retention | Document retention/deletion policy for orders, sessions, logs and customer requests before launch. |

# 9. Security and Privacy Requirements

| Area | Mandatory control |
| --- | --- |
| Secrets | DATABASE_URL, AUTH_SECRET, provider keys and credentials only in secret store; never source control. AUTH_SECRET must be ≥ 32 random characters. |
| Sessions | HTTP-only, Secure in production, SameSite policy, controlled expiry and logout/revocation policy. |
| Authorization | Every protected handler verifies identity plus ownership/ADMIN role; hidden UI is not authorization. |
| Passwords | Use bcrypt or approved adaptive hash; apply password policy and login throttling; never log plaintext. |
| Input/output | Server-side validation, ORM parameterization, safe error messages and XSS-safe review/display handling. |
| Transport/headers | HTTPS in production; CSP, HSTS, nosniff, anti-framing and restrictive permissions policy. |
| Payments | Never store card data. Store only permitted bKash/Nagad reference/status and verify callbacks. |
| Privacy | Minimize personal data; protect phone/address; role-based access; audit admin data access; publish required privacy notice. |
| Uploads | Allow-list MIME/type/size, scan where applicable, randomize object keys and use controlled access. |

# 10. Acceptance Criteria

Release is accepted only when every Must requirement passes, no critical/high security defect remains open, production build/migration rehearsal/backup restore succeed, and UAT is signed off.

| Test ID | Scenario | Expected result |
| --- | --- | --- |
| AT-01 | Guest searches a published product name. | Relevant published product appears; draft/hidden product is absent. |
| AT-02 | Customer sets cart quantity above available stock. | System blocks it or returns available quantity with clear message. |
| AT-03 | Client submits tampered lower total. | Server recalculates and persists authoritative values. |
| AT-04 | Two customers purchase the last unit concurrently. | At most one transaction succeeds; stock never goes negative. |
| AT-05 | Expired/fully-used coupon is submitted. | Checkout rejects it; usedCount is unchanged. |
| AT-06 | Non-admin requests admin dashboard API. | 401/403 and no sensitive metrics/customer data. |
| AT-07 | Admin makes valid status update. | History and audit data are created; customer sees permitted update. |
| AT-08 | Customer requests another customer order URL. | 403/404; no data leakage. |
| AT-09 | Delivered customer submits duplicate review. | First succeeds; duplicate is prevented or safely handled. |
| AT-10 | Logout followed by protected route visit. | Access denied and prior session cannot be reused. |
| AT-11 | Keyboard/mobile usability check. | Core purchase flow works at 320px with visible focus. |
| AT-12 | Failure occurs during order transaction. | No partial order, stock mutation or coupon consumption remains. |

# 11. Delivery Plan, Risks and Open Decisions

## 11.1 Suggested Phased Delivery

| Phase | Deliverables | Release gate |
| --- | --- | --- |
| 1. Foundation | Environment, migrations, authentication, catalogue read APIs and customer accounts. | Secure auth and public catalogue UAT. |
| 2. Commerce core | Persistent cart, addresses, atomic checkout, COD and own-order history. | Stock/total/coupon transaction tests pass. |
| 3. Operations | Admin CRUD, order lifecycle, coupon CRUD, audit logs and analytics. | Admin authorization and operations UAT. |
| 4. Payments and hardening | bKash/Nagad, monitoring, backups, accessibility/performance/security testing. | Production-readiness sign-off. |

## 11.2 Assumptions

The business is one seller/brand, not a multi-vendor marketplace.

MySQL is the production database and managed backups are available.

An approved media provider is configured and its domain is allowed by Next.js/CSP.

Product Owner supplies delivery coverage/pricing, cancellation, return and payment settlement policies.

## 11.3 Key Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Dummy client data remains in production paths. | Incorrect prices/orders and misleading UI. | Replace with protected APIs before launch; enforce review/testing. |
| Non-atomic inventory handling. | Overselling and financial mismatch. | Transaction, conditional inventory update and idempotency. |
| Payment callback misuse. | Fraud/false paid order. | Official provider integration, signature verification and idempotency. |
| Incomplete customer authentication. | Orders cannot be safely owned/persisted. | Implement full customer auth before checkout release. |
| Schema/UI mismatch. | Runtime errors and poor data quality. | Contract tests, shared DTO validation and migration rehearsal. |
| CSP incompatibility. | Broken assets or payment UI. | Staging CSP tests with narrow allow-lists/nonces. |

## 11.4 Product Owner Decisions Needed Before Production

Official currency, delivery fee calculation, delivery areas and free-delivery threshold.

Whether guest checkout is allowed; this SRS assumes authenticated checkout for reliable ownership/history.

Coupon eligibility, stacking and cancellation/refund reversal policy.

Exact bKash/Nagad confirmation flow and COD verification policy.

Return/stock-restoration policy, cancellation cut-off, review eligibility and moderation SLA.

# Appendix A. Repository Traceability

| Repository evidence | Mapped SRS sections | Required next action |
| --- | --- | --- |
| Prisma schema: User, Product, Cart, Order, Coupon, Review and related models. | Functional requirements; data/business rules. | Create migrations/seed data and production APIs aligned to schema. |
| Public pages/components and Redux slices. | Catalogue/cart/customer UI requirements. | Replace dummy/local data with validated backend integration. |
| Admin layout, auth helper and dashboard route. | Admin authorization/dashboard requirements. | Add complete session lifecycle, CRUD and audit workflows. |
| Coupon administration UI. | Coupon requirements. | Implement handlers, validation and transactional redemption. |
| Middleware, sitemap, robots and metadata. | Security, SEO and non-functional requirements. | Verify staging/prod configuration and monitor behavior. |

End of document.